## Slide 1: A DEVOPS APLICATION MIGRATION PLAN FOR TWINS BID WEBSITE.
A go-to AWS migration checklist for DevOps-ready enterprises

## Slide 2: 1. Application architecture prep
List the pros and cons of moving this application to AWS
Pros –increase latency speed which will improve quick access to the websites-products therefore encouraging more people to visit the site which will convert to higher sales - increase company’s revenue.
Cons-Website downtime during migration-During this time the website users will not be able to access products on the website. This will inconvenience the customers, however the team will ensure less time is spent on migration and the website will be back within the shortest time possible.

## Slide 3: 1. Application architecture prep cont…..
Assess the application's cloud readiness
All websites files are available in the current web server-hostgater
i.e
Email accounts
Database
File Manager
Delineate which, if any, application components need to stay in-house
-All components will be migrated

## Slide 4: 1. Application architecture prep cont…..
Evaluate application databases.
-The database will move to AWS relational database.
Secure data.
-Private internet will be used to ensure data migration security.
Map application components' integrations and dependencies.
-Work flows travels through components
-Potential issues
Estimate costs.
-Storage
-Compute usage and scaling

## Slide 5: 2. Hosting on AWS
Define an infrastructure strategy
-AWS recommends setting up an AWS Landing Zone account with multiple users to enable the migration.
Set up application instance types
-These instances must fit the application's resource demands and scaling requirements.
Build in scalability
-Administrators can configure apps to scale automatically with AWS Auto Scaling
Set up storage to meet varying data demands and redundancy requirements.
-AWS offers S3 object storage, Elastic Block Store and other storage services, including S3 Glacier for archives.

## Slide 6: 2. Hosting on AWS Cont….
Assign the hosting environment to suit geographic restrictions or requirements.
-To reduce latency, for example, the application should deploy in AWS Regions close to major customer bases. Or, for compliance with data residency laws, storage should be tethered to one Region.

## Slide 7: 3. Application deployment
Migrate the application and related components onto AWS
-Amazon has a range of native services for migration, including AWS Database Migration Service, AWS Server Migration Service, CloudEndure Migration and VMware Cloud on AWS.
Set up a CI/CD pipeline.
-These pipelines deploy the application and updates to AWS resources
Create IaC templates for application infrastructure configuration
-Use native CloudFormation with CloudFormer templates, or third-party tools such as Terraform by HashiCorp.

## Slide 8: 4. Operations and support
Update application performance monitoring
-Complete the DevOps feedback loop with cloud operations monitoring.
-Establish new baseline performance metrics for the application, especially if components were re-architected for cloud services
Monitor infrastructure resources based on the shared-responsibility model.
-The physical infrastructure performance and availability is now AWS' responsibility, but everything on top of that falls to your IT operations teams.

## Slide 9: 4. Operations and support Cont….
Establish preventative security measures.
-The security perimeter changes when an application is moved to the public cloud. What firewalls are in place? Could virtual firewalls effectively control instance traffic?
Enable security monitoring and hardening.
-Use penetration tests, vulnerability scans and other detective efforts. Enterprises with multiple AWS accounts should look into governance options, such as AWS Control Tower.
Set up log aggregation and archives.
-Organizations with hybrid cloud applications find centralized log management difficult, due to the disparate sources of log information. They might need separate tools to aggregate logs from AWS and the on-premises setup.

## Slide 10: 4. Operations and support Cont….
Document and practice incident response procedures.
Cloud management differs greatly from on-premises tasks, where administrators control the servers and can even physically troubleshoot them. Make use of on-demand resources as a landing place to instantly roll back any problematic updates.
Revisit application backup and disaster recovery procedures
Either put the disaster recovery site in another AWS Region or Availability Zone or ensure the app can fail over to on-premises servers.
Curb sprawl.
Provisioning on AWS is easier than on-premises, so track deployment size and scaling limits periodically post-migration. Adjust as necessary to meet demand and stay on budget. AWS' automatic resource scaling can mask app performance issues, so examine bills for unexpected usage.

## Slide 11: 5. Project management and cost
Define the goals and scope of the migration long-term
How will the company manage AWS accounts and spending once more applications migrate? Will each department manage its own AWS deployment, or will cloud adoption come under centralized control? How will decisions made for this project propagate throughout the organization?
Build a schedule based on the migration plan
Account for holidays and relevant business initiatives to create a realistic timeline.
Assess the staff's AWS skills and train accordingly
Ensure skills development is specifically related to a team member's daily tasks. Capture training sessions for future use and ongoing improvement.

## Slide 12: 5. Project management and cost cont….
Select the right tools and services.
Tools should fit the organization's requirements, and companies need to train administrators to use them. Reevaluate tools frequently as new features emerge and the vendor landscape changes. Poll users to ensure tools are working as intended and fully utilized.
Formalize organizational communication and knowledge sharing.
Everyone needs to be on the same page -- application architects, developers, admins and security ops specialists, as well as application owners and business leadership. Centralize runbook documentation, IaC templates and other relevant knowledge for the project in a wiki or other repository.
Use cost estimates and simulations to set a post-migration budget
Cloud spending can quickly get out of control. Ensure the budget accounts for variable and cyclical demand and that there's a way to ring alarm bells when the app deviates from the norm.